## Slide 1
An Introduction to Scrum
Part II

## Slide 2: Putting it all together

## Slide 3: Scrum framework
Product owner
ScrumMaster
Team
Roles
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Ceremonies
Product backlog
Sprint backlog
Burndown charts
Artifacts

## Slide 4: Scrum framework
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Ceremonies
Product backlog
Sprint backlog
Burndown charts
Artifacts
Product owner
Scrum Master
Team
Roles

## Slide 5: Product owner
Define the features of the product
Decide on release date and content
Be responsible for the profitability of the product (ROI)
Prioritize features according to market value
Adjust features and priority every iteration, as needed
Accept or reject work results
Notes: Everyone know what ROI means?

## Slide 6: The ScrumMaster
Represents management to the project
Responsible for enacting Scrum values and practices
Remove impediments
Ensure that the team is fully functional and productive
Enable close cooperation across all roles and functions
Shield the team from external interferences

## Slide 7: The team
Typically 5-9 people
Cross-functional:
  Programmers, testers, user experience designers, etc.
Members should be full-time
    May be exceptions (e.g., database administrator)

## Slide 8: The team
Teams are self-organizing
  Ideally, no titles but rarely a possibility
Membership should change only between sprints

## Slide 9: Scrum framework
Product owner
ScrumMaster
Team
Roles
Product backlog
Sprint backlog
Burndown charts
Artifacts
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Ceremonies

## Slide 10
Sprint planning meeting
Sprint prioritization
Analyze and evaluate product backlog
Select sprint goal
Sprint planning
Decide how to achieve sprint goal (design)
Create sprint backlog (tasks) from product backlog items (user stories / features)
Estimate sprint backlog in hours
Sprint
goal
Sprint
backlog
Business conditions
Team capacity
Product backlog
Technology
Current product
Notes: More than 1 way of doing this.
Seen varying opinions on needing a “Sprint Goal”.

## Slide 11: Sprint planning
Team selects items from the product backlog they can commit to completing
Sprint backlog is created
  Tasks are identified and each is estimated (max 2 days)
  Collaboratively, not done alone by the ScrumMaster (or anyone else)
High-level design is considered
As a vacation planner, I want to see photos of the hotels.
Code the middle tier (8 hours)
Code the user interface (4)
Write test fixtures (4)
Code the foo class (6)
Update performance tests (4)
Notes: This is one way

## Slide 12: Exercise – sprint Planning
Notes: We’re going to cover one way of doing this. Groups of 5:
Writing user stories (group writing, read out each as you’re done) - 5 mins
Bunch them up into related stories, and areas of the system (product backlog) – 3 mins
Writing tasks (pick one story at random) – 5 mins
Planning poker – 8 mins

## Slide 13: As a <>, I want to <> so that <>
Notes: We’re going to cover one way of doing this. Groups of 5:
Writing user stories (group writing, read out each as you’re done) - 5 mins
Bunch them up into related stories, and areas of the system (product backlog) – 3 mins
Writing tasks (pick one story at random) – 5 mins
Planning poker – 8 mins

## Slide 14: Exercise wrap up
Notes: How was it?
What did the discussions reveal? Was discussion only about the number of hours, or did new information surface?

## Slide 15: The daily scrum
Parameters
  Daily
  15-minutes
  Stand-up
Not for problem solving
  Whole world is invited
  Only team members, ScrumMaster, product owner, can talk
Helps avoid other unnecessary meetings

## Slide 16: Everyone answers 3 questions
These are not status updates for the ScrumMaster
  They are commitments in front of peers
What did you do yesterday?
1
What will you do today?
2
Is anything in your way?
3
Notes: Shouldn’t be speaking to SM or PO

## Slide 17: The sprint review

## Slide 18: The sprint review
Team presents what it accomplished during the sprint
Typically takes the form of a demo of new features or underlying architecture
Informal
  2-hour prep time rule
  No slides
Whole team participates
Invite the world

## Slide 19: Sprint retrospective
Periodically take a look at what is and is not working
Typically 15–30 minutes
Done after every sprint
Whole team participates
  Scrum Master
  Product owner
  Team
  Possibly customers and others
Notes: In Mitch’s course, he suggested 2 hours.

## Slide 20: Start / Stop / Continue
Whole team gathers and discusses what they’d like to:
Start doing
Stop doing
Continue doing
This is just one of many ways to do a sprint retrospective.

## Slide 21: Scrum framework
Product owner
ScrumMaster
Team
Roles
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Ceremonies
Product backlog
Sprint backlog
Burndown charts
Artifacts

## Slide 22: Product backlog
The requirements
A list of all desired work on the project
Ideally expressed such that each item has value to the users or customers of the product
Prioritized by the product owner
Reprioritized at the start of each sprint
This is the product backlog

## Slide 23: A sample product backlog
Backlog item | Estimate
Allow a guest to make a reservation | 3
As a guest, I want to cancel a reservation. | 5
As a guest, I want to change the dates of a reservation. | 3
As a hotel employee, I can run RevPAR reports (revenue-per-available-room) | 8
Improve exception handling | 8
... | 30
... | 50

## Slide 24: The sprint goal
A short statement of what the work will be focused on during the sprint
Database Application
Financial services
Life Sciences
Support features necessary for population genetics studies.
Support more technical indicators than company ABC with real-time, streaming data.
Make the application run on SQL Server in addition to Oracle.

## Slide 25: Managing the sprint backlog
Individuals sign up for work of their own choosing
  Work is never assigned
Estimated work remaining is updated daily
Notes: The most controversial 2 slides

## Slide 26: Managing the sprint backlog
Any team member can add, delete or change the sprint backlog
Work for the sprint emerges
If work is unclear, define a sprint backlog item with a larger amount of time and break it down later
Update work remaining as more becomes known

## Slide 27: A sprint backlog
Tasks
Code the user interface
Code the middle tier
Test the middle tier
Write online help
Write the foo class
Mon
8
16
8
12
8
Tues
4
12
16
8
Wed
Thur
4
11
8
4
Fri
8
8
Add error logging
8
10
16
8
8

## Slide 28: A sprint burndown chart
Hours
Notes: Different ways of managing these.
Often based on “effort remaining”

## Slide 29
Hours
40
30
20
10
0
Mon
Tue
Wed
Thu
Fri
Tasks
Code the user interface
Code the middle tier
Test the middle tier
Write online help
Mon
8
16
8
12
Tues
Wed
Thur
Fri
4
12
16
7
11
8
10
16
8
50

## Slide 30: Summarising the sprint

## Slide 33: Scalability
Typical individual team is 7 ± 2 people
  Scalability comes from teams of teams
Factors in scaling
  Type of application
  Team size
  Team dispersion
  Project duration
Scrum has been used on multiple 500+ person projects

## Slide 34: Scaling through the Scrum of scrums

## Slide 35: Scrum of scrums of scrums
Notes: I guess you can also have a scrum of scrums of scrums of scrums etc

## Slide 36: Where to go next
P:\Learning\Scrum
www.scrumalliance.org
www.scrum.org
www.scrumguides.org
www.mountaingoatsoftware.com/scrum
Thursday Scrum Lunch sessions

## Slide 37: A Scrum reading list
Agile and Iterative Development: A Manager’s Guide by Craig Larman
Agile Estimating and Planning by Mike Cohn
Agile Project Management with Scrum by Ken Schwaber
Agile Retrospectives by Esther Derby and Diana Larsen

## Slide 38: A Scrum reading list
Agile Software Development Ecosystems by Jim Highsmith
Agile Software Development with Scrum by Ken Schwaber and Mike Beedle
Scrum and The Enterprise by Ken Schwaber
Succeeding with Agile by Mike Cohn
User Stories Applied for Agile Software Development by Mike Cohn